SE Development Report Template

1. Basic Information

- Name: Daud Kubatbek

- Role: Frontend Developer

- Project: Intranet

- Reporting Period: (e.g., Mar 4 – Mar 10)

2. Work Completed

List the main tasks you finished.

| Task | Description | Result / Output |
| --- | --- | --- |
| All pages | Completed all frontend pages | All was pushed in github |
| API keys | Connect API keys for working with backend | Also pushed |

3. Work In Progress

Tasks that are currently ongoing.

| Task | Current Status | Expected Completion |
| --- | --- | --- |
| Bug fixing Adding what missing | 60% complete | March 30-31 |

4. Challenges / Blockers

Problems that slowed the work.

- When I fix one bug, I get new one

(Optional: what support is needed)

5. Key Achievements

Important results or impact.

- Backend connection

- How works API keys research completed

- Animations on buttons))))

6. Plan for Next Period

What you plan to do next.

- fixing

- new details

7. Additional Notes (Optional)

Anything useful for the team or manager.